### 2-Week Byte  Sprint Plan 🌟

05/02/25

- Banner Section

  - 🟢 Status: Completed (Static)

  - ➡️ Next Step: Convert to dynamic with completed functionality.

- Blog Section

  - 🟢 Status: List marked as completed (Static)

  - ➡️ Next Step: Convert to dynamic with completed functionality.

06/02/25

- Brand Pages

  - 🔴 Status: Not started

  - 📋 Tasks:

    - Terms and Conditions Page

    - About Us Page

    - FAQ Page

  - ✅ Update: All 3 pages to be completed by end of day.

#### 07/02/25

- Product Page

  - 🟡 Status: Design completed

  - ➡️ Next Step: Backend integration required.

- Product List Page

  - 🟡 Status: UI design changes identified.

  - ➡️ Next Step: Implement changes and finalize.

- ✅ Update: All pages to be completed by end of day.

08/02/25

- Checkout Page

  - 🔴 Status: Not started

  - 🚀 Action: Begin development.

- Cart Page

  - 🔴 Status: Not started

  - 🚀 Action: Begin development.

- ✅ Update: All  pages to be completed by end of day.

10/02/25

- Hosting and Testing

  - 🛠️ Action: Complete hosting setup and conduct thorough testing.